Scrum Management

Scrum Manager: Reemy Halabi

Product Owner: Alon Barak

**BACKLOG SPRINT:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task ID in TDL | Tasks | Task Description | Estimated Time | Due date | Group member in charge of task |
| 7 | First group meeting. | meeting up, Commencing the project , Taking notes and setting up goals for the next week . | 1:00 H | 20/01/24 | Reemy Halabi, Ronen Fridman, Alon Barak , Adam Kayal , Ofir Uziel . |
| 49 | Development environment installation | Installation of VP , ToDoList , Draw IO , excel , word , scene builder ect. | 1:50 H | 20/01/24 | Reemy Halabi, Ronen Fridman, Alon Barak , Adam Kayal , Ofir Uziel . |
| 13 | Use Case | Start working on the UseCase. Define actors use cases and work on the first sketch. | 7:00 H | 03/02/24 | Ronen Fridman, Alon Barak, Adam Kayal, Ofir Uziel. |
| 16 | Define requirements | Defining the FR/NFR requirements of the system. | 4:00 H | 27/01/24 | Reemy Halabi, Ronen Fridman, Alon Barak, Adam Kayal, Ofir Uziel. |
| 19 | Weekly Scrum meeting.  (week 2) | Allocating Tasks to each group member, assigning dates.  Catching up on the assignment. | 2:00 H | 28/01/24 | Ofir Uziel |
| 21 | ToDoList | Breaking down the project into phases and tasks, assigning team members for each task, daily scrum meetings, and managing sprints. | 5:00 H | 04/02/24 | Reemy Halabi. |
| 22 | Flow of events | Working on flow of events of the assignment. | 5:30 H | 02/02/24 | Reemy Halabi, Alon Barak, Adam Kayal, Ofir Uziel. |
| 31 | Setting up the Github | Opening a GitHub project and sharing it between the group members. | 1:00 H | 28/01/24 | Alon Barak. |
| 41 | Visualization of the product | Creating a visual representation of the product to further understand the interface between the user and the system | 1:00 H | 30/01/24 | Alon Barak, Adam Kayal |
| 30 | Weekly Scrum meeting.  (week 3) | Allocating Tasks to each group member, assigning dates.  Catching up on the assignment. | 2:00 H | 03/02/24 | Ronen Fridman |
| 35 | Acceptance tests | Acceptance testing for "cancellation report" and “booking”. | 8:00 H | 31/01/24 | Reemy Halabi, Ronen Fridman, Alon Barak, Adam Kayal, Ofir Uziel. |
| 25 | refining the first assignment | Fixing and going through the tasks , Verifying that all aspects meet the required standards. | 3:00 H | 04/02/24 | Reemy Halabi, Ronen Fridman, Alon Barak, Adam Kayal, Ofir Uziel. |