Scrum Management

|  |  |  |
| --- | --- | --- |
| **Group 20 - Date Of Submission : 27/02/24** | | |
| **Name** | **Email** | **ID** |
| Reemy Halabi | Reemi.Halabi@e.braude.ac.il | 322781550 |
| Alon Barak | Alon.Barak@e.braude.ac.il | 207758525 |
| Ronen Fridman | Ronen.Fridman@e.braude.ac.il | 203483953 |
| Ofir Uziel | Ofir.uziel@e.bradue.ac.il | 313594699 |
| Adam Kayal | adam.kayal@e.braude.ac.il | 211584271 |

Scrum Manager: Reemy Halabi

Product Owner: Alon Barak

**BACKLOG SPRINT:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task ID in TDL | Tasks | Task Description | Estimated Time | Due date | Group member in charge of task |
| 34 | weekly scrum meeting | meeting up, Commencing the project, Taking notes and setting up goals for the next week . | 2:00 H | 04/02/24 | Reemy Halabi, Ronen Fridman, Alon Barak, Adam Kayal, Ofir Uziel . |
| 43 | Create class diagram | Visualize system structure: Depict classes, actions, and connections. | 15:00 H | 23/02/24 | Ronen Fridman, Adam Kayal, Ofir Uziel. |
| 69 | Create Controls class | - | 5:00 H | 23/02/24 | Ronen Fridman, Adam Kayal, Ofir Uziel. |
| 67 | Create Entity’s class | - | 5:00 H | 23/02/24 | Ronen Fridman, Adam Kayal, Ofir Uziel. |
| 68 | Create boundary’s class | - | 5:00 H | 23/02/24 | Ronen Fridman, Adam Kayal, Ofir Uziel. |
| 47 | Updating the ToDoList | Modify the ToDoList by adding, editing, or marking tasks complete. | 2:00 H | 11/02/24 | Reemy Halabi. |
| 40 | weekly scrum meeting | meeting up, dividing goals for the next week, and doing assignment control. | 2:00 H | 10/02/24 | Reemy Halabi, Ronen Fridman, Alon Barak, Adam Kayal, Ofir Uziel. |
| 44 | Activity diagram | illustrating task flow, decision points, and interactions within a system or process | 10:00 H | 26/02/24 | Ronen Fridman, Adam Kayal, Ofir Uziel. |
| 63 | Activity diagram: Make Order activity | Visualizes sequential steps for "Make Order”. | 5:00H | 26/02/24 | Ronen Fridman, Adam Kayal, Ofir Uziel. |
| 64 | Activity diagram: Report activity | Visualizes steps in the "Report" activity | 5:00H | 26/02/24 | Ronen Fridman, Adam Kayal, Ofir Uziel. |
| 45 | sequence diagram | Understanding interactions between objects or components in a system. | 10:00 H | 26/02/24 | Ronen Fridman, Adam Kayal, Ofir Uziel. |
| 65 | sequence diagram: Make Order activity | - | 5:00H | 26/02/24 | Ronen Fridman, Adam Kayal, Ofir Uziel. |
| 66 | sequence diagram: Report activity | - | 5:00H | 26/02/24 | Ronen Fridman, Adam Kayal, Ofir Uziel. |
| 55 | Building the prototype | Building the connections ,Gui , Client and server. | 20:00 H | 26/02/24 | Reemy Halabi, Alon Barak. |
| 56 | Client code | Building the client code , handling messages from the server. | 5:00 H | 26/02/24 | Reemy Halabi, Alon Barak. |
| 57 | Server code | Building the server code , handling messages from the clientg. | 5:00 H | 26/02/24 | Reemy Halabi, Alon Barak. |
| 58 | Creating db table | All order details we keep in the DB. | 3:00 H | 22/02/24 | Reemy Halabi, Alon Barak. |
| 59 | establishing SQL connection | Connection to the database through the port | 4:00 H | 22/02/04 | Reemy Halabi, Alon Barak. |
| 60 | fxml documents for screens | Making the fxml screens for the GUI. | 3:00H | 26/02/24 | Reemy Halabi, Alon Barak. |
| 61 | catch up session | doing assignment control. | 2:00H | 24/02/24 | Reemy Halabi, Ronen Fridman, Alon Barak, Adam Kayal, Ofir Uziel. |
| 72 | refining the second assignment | Fixing bugs , and doing last finishes | 4:00H | 27/02/24 | Reemy Halabi, Ronen Fridman, Alon Barak, Adam Kayal, Ofir Uziel. |
| 62 | meeting up and running the prototype on two computers | - | 1:00H | 25/02/24 | Reemy Halabi, Ronen Fridman, Alon Barak, Adam Kayal, Ofir Uziel. |